## Slide 1: Fake Product Review Monitoring System
AI Capstone Project Kickoff

## Slide 2: Objective
Goal: Build an AI-powered business application to detect and monitor fake product reviews.
Business Challenge: Address the issue of fraudulent reviews affecting consumer trust.
Technical Proficiency: Utilize AI/ML techniques to analyze patterns and detect fake reviews.
Measurable Impact: Enhance reliability of online reviews, improve user trust, and assist businesses in decision-making.

## Slide 3: Scope (Technical Features)
Focus Area: Detecting fake reviews using AI and NLP techniques.
Integration: Practical and deployable solution within real-world e-commerce platforms.
Key Functionalities:
  Web scraping for data collection
  NLP-based sentiment analysis
  Machine learning models for fake review detection
  Visualization tools for insights

## Slide 4: Impact
Business Impact:
  Increased transparency and credibility of online reviews.
  Reduction in fake review scams, benefiting consumers and businesses.
Educational Impact:
  Demonstration of end-to-end AI application development.
  Application of AI/ML techniques in real-world problem-solving.

## Slide 5: Project Phases
Discovery & Planning
  Define business use case.
  Align objectives with industry needs.
  Assess data readiness for AI modeling.
Development
  Train AI models using NLP and ML algorithms.
  Build the application interface.
Testing & Deployment
  Validate performance and accuracy.
  Ensure usability and deploy the final solution.

## Slide 6: Key Deliverables
Prototype: Develop a working model within approx. 30 days.
Final Project: Deliver a fully functional system by April 02.
Reports & Documentation: Provide insights and analysis.

## Slide 7: Technology Landscape (Tentative)
AI Frameworks: TensorFlow, PyTorch, Scikit-learn.
Data Engineering: Apache Spark, Pandas, SQL.
Cloud Platforms: AWS, Azure, Google Cloud.
Integration Tools: REST APIs, Flask/Django (backend), React (frontend).

## Slide 8: Flow Diagram
Input [Data collected via web scraping, user uploads, or API integration] -> Processing [Data preprocessing and AI model analyzes review patterns for fake detection] -> Output [Results display]

## Slide 9: Conclusion & Next Steps
Summarize Key Points: AI-driven system to detect fake reviews.
Next Steps:
  Finalize data collection approach.
  Develop initial machine learning models.
  Test system performance and refine predictions.